# Appendix A									      10

## Gantt Chart

Project Title:		Othello Master

Project Number:	500

Start Date:		23 / SEPT / 2002

Duration:		16 Weeks + Extensions (excluding vacations)

| Phase/Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |  | 13 | 14 | 15 | 16 | 17-20 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reading – Game Theory | . | . | . | . | . | . | . | . | . | . | . |  |  |  |  |  |  |  |
| Reading – Graphics |  |  |  |  | . | . | . | . | . | . | . | . |  | . |  |  |  |  |
| Requirements Analysis | . | . | . |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Specification |  |  | . | . | . |  |  |  |  |  |  |  |  |  |  |  |  |  |
| High-Level Design |  |  |  |  | . | . | . |  |  |  |  |  |  |  |  |  |  |  |
| Low-Level Design |  |  |  |  |  | . | . | . | . | . | . |  |  |  |  |  |  |  |
| Implementation |  |  |  |  |  |  |  |  | . | . | . | . |  | . |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |  |  |  | . | . | . |  |  |
| Documentation - User |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | . | . |  |
| Documentation - Programmer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | . | . |  |
| Simulation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | . | . |  |
| Maintenance and Extensions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | … |
| Deliverables |  |  |  |  |  | Seminar |  |  |  |  |  |  |  |  |  | Repor t Draft | Demonstration | F i n a l R e p o r t |